# Project Planning & Management Document

### 1. Project Overview

- Project Title: The Sugar Vault

- Team Members & Roles: Ashmita Gupta & Kashvi Bansal

- Brief Description: The project is an arcade-style claw machine with three-axis movement (X, Y, Z) and a servo-controlled claw that picks up candy and drops it at a fixed location. It is coin-operated, triggering sound and LED effects to simulate a real arcade game experience.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Ashmita Gupta | Primary: - Coding + code testing - Physical model making - Mechanical design Secondary: - Circuit making - documentation | Developed and tested code for system functionality and control logic. Led building the physical model and designing & developing mechanical components like the gantry, gantry case and claw. Assisted in circuit setup and supported documentation of the project process. |
| Kashvi Bansal | Primary: - Coding + code testing - Circuit Making - documentation Secondary: - Physical model making - Mechanical design | Worked on coding and testing system behavior, ensuring smooth integration of inputs and outputs. Managed circuit making, connections and wiring for reliable performance. Led documentation efforts while also contributing to model building and mechanical design. |

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Finalize concept, research gantry & claw mechanism, and plan components | Initial idea, sketches, and list of components | Completed |
| Week 1 | Build physical model and design (3d modelling) and develop mechanical systems (gantry + claw). | Partial structure, gantry setup, initial claw mechanism | Completed |
| Week 2 | Integrate electronics and coding (joystick, motors, servo, sensors, LED strip, buzzer) and testing | Working prototype with joystick control, claw action, and feedback systems | Completed |

### 4. Weekly Progress Log

Week 0:

| Category | Details |
| --- | --- |
| Planned tasks | Finalize project idea, research claw mechanisms, and plan components |
| Completed tasks | Selected claw machine concept, researched rack and pinion system, listed components |
| Challenges faced | Difficulty in translating the concept into a practical mechanical system |
| Solutions | Broke the system into smaller parts and planned each component separately |
| Next steps | Begin building the physical model and gantry structure |

Week 1:

| Category | Details |
| --- | --- |
| Planned tasks | Design and build gantry mechanism and claw structure and physical model making |
| Completed tasks | Constructed gantry and integrated DC motors, designed servo-based claw, finished the basic physical structure of the machine |
| Challenges faced | Gantry failed in X and Y axes due to heavy DC motor weight |
| Solutions | Focused on partial functionality (Z-axis) and continued development of other components |
| Next steps | Start coding and integrate joystick and motor control |

Week 2:

| Category | Details |
| --- | --- |
| Planned tasks | Complete coding and integrate all components |
| Completed tasks | Implemented joystick control, claw movement, LED and sound feedback, ultrasonic detection, final circuit and assembly |
| Challenges faced | While individual components worked well independently, integrating them into a single system led to unexpected errors. The joystick was slightly sensitive, and the claw grip was weak. Additionally, the large number of connections on the breadboard made it difficult to identify faulty wiring, and the power module getting stolen on the final day disrupted testing. |
| Solutions | Systematically tested and debugged each component within the integrated setup to isolate issues and improved wiring organization to simplify troubleshooting. |
| Next steps | Conduct user testing and finalize documentation |